## Slide 1
CHADATECH | SOFTWARE DEVELOPMENT
Choosing the Right Development Approach
A leadership overview of Scrum, Agile, and Waterfall
Prepared by: Muhupua Freeman • CS 250
SNHU Travel case study

## Slide 2
Why the Development Method Matters
The method shapes how teams plan, respond to change, and deliver value.
2
What ChadaTech needs
Deliver useful features that meet customer needs.
Make priorities visible so the team works on the most valuable items first.
Respond when stakeholders change direction or provide new feedback.
Keep quality visible through testing, review, and regular communication.
The two approaches
Waterfall: work moves through planned phases in sequence; changes can be costly later.
Agile: work is delivered in smaller increments, with frequent feedback and adjustment.
Neither approach is automatically best for every project—the requirements and risks matter.
Key idea: choose a process that fits the work, not just the organization’s habits.

## Slide 3
Scrum Roles and Responsibilities
Scrum makes accountability clear while the team works toward one shared goal.
3
Product Owner
Represents user and business needs.
Orders the Product Backlog by value and priority.
Clarifies acceptance criteria and helps decide what should be built next.
Scrum Master
Helps the team understand and use Scrum.
Supports effective Scrum events and removes or helps address impediments.
Encourages focus, transparency, and continuous improvement.
Developers
Plan how to complete selected work.
Build, test, and integrate a usable product increment.
Collaborate to meet the Sprint Goal and quality expectations.
In Scrum, the team shares responsibility for delivering a valuable, usable result. (Schwaber & Sutherland, 2020)

## Slide 4
How the Agile SDLC Works
Agile is iterative: the team repeats a cycle and improves the product over time.
4
1
Plan
Select high-priority user stories and agree on a Sprint Goal.
2
Design & Build
Create a small, workable part of the solution.
3
Test
Check the feature against acceptance criteria and fix defects.
4
Review
Show the increment to stakeholders and gather feedback.
5
Reflect & Adapt
Discuss what went well and improve the next Sprint.
Scrum structures this work into timeboxed Sprints. Planning, Daily Scrums, Sprint Reviews, and Sprint Retrospectives help the team inspect progress and adapt.
Source: Schwaber & Sutherland (2020).

## Slide 5
Waterfall vs. Agile
Both aim to deliver a solution, but organize the work differently.
5
WATERFALL
AGILE / SCRUM
Planning
Most scope and phases planned up front
Plan and reprioritize in short cycles
Delivery
Often one major delivery near the end
Frequent, smaller increments
Feedback
Often concentrated at milestones
Regular feedback during development
Change
Late changes may cause rework
Changes can be considered in the backlog
Best fit
Stable, well-defined requirements
Evolving needs and frequent learning
Agile does not mean “no planning”; it means planning and learning continue throughout the project.

## Slide 6
Example: A Change in SNHU Travel
A practical example of how the two approaches handle a changing request.
6
Situation
The team is building a vacation-booking experience.
The Product Owner asks the team to shift the slideshow toward detox and wellness vacations.
The team needs to update images and descriptions while keeping the feature usable.
How each method responds
Waterfall: if requirements and design were already approved, the change may require formal change review and rework in completed phases.
Agile/Scrum: discuss the new need, reprioritize the backlog, and plan the appropriate work for a Sprint.
The team can review the updated increment and gather feedback before making further changes.
Lesson: Agile can make changing priorities easier to manage, but the team still needs clear decisions and realistic scope.

## Slide 7
When Should ChadaTech Choose Each Method?
Match the development approach to the project’s uncertainty, constraints, and feedback needs.
7
Consider Waterfall when…
Requirements are clear and unlikely to change.
Approvals, dependencies, or compliance steps must occur in a fixed order.
The team needs extensive upfront documentation and a predictable sequence.
Consider Agile/Scrum when…
Customer needs may evolve as people see the product.
The team can deliver useful pieces and get feedback regularly.
Frequent testing and reprioritization help reduce the risk of building the wrong thing.
Recommendation for SNHU Travel: Agile/Scrum is a strong fit because destination preferences, deals, and presentation priorities can change with feedback.

## Slide 8
Recommendation and Key Takeaways
Use a process that supports delivery, quality, and learning.
8
Recommendation
Use Scrum for the SNHU Travel application pilot.
Keep the Product Backlog ordered around user value and clear acceptance criteria.
Use Sprint Reviews to collect stakeholder feedback and Retrospectives to improve teamwork.
Track quality through testing, and avoid accepting more work than the team can realistically finish.
Bottom line
Waterfall offers structure for stable requirements.
Agile offers flexibility for changing needs.
Success depends on choosing intentionally and communicating clearly.
Questions?

## Slide 9
References
APA-style references for concepts used in this presentation.
9
Sources
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. https://scrumguides.org/scrum-guide.html
Royce, W. W. (1970). Managing the development of large software systems. Proceedings of IEEE WESCON, 1–9.
OpenAI. (2026). ChatGPT (GPT-6) [Large language model]. https://chatgpt.com/
AI assistance was used to help format and develop this presentation.